deagensie.com

Non-Technical Handover

| Prepared by | Emmanuel Oluwatobiloba Adeyeye |
| --- | --- |
| Date | May 21, 2026 |
| Project | deagensie.com — Marketing & Registration Platform |
| Status | In Final Review / Handover Phase |

# 1.  Project Summary

Deagensie.com is a marketing and service platform for Deagensie. It presents the company to prospective clients and guides them through a sign-up journey — either as a business or as a creative professional.

The website is built on modern, industry-standard web technology and hosted on Netlify, a reliable cloud hosting platform that provides fast load times and high availability worldwide.

# 2.  What the Website Does

## Homepage

Introduces Deagensie to visitors with marketing content and clear calls-to-action that guide users toward registering or exploring available offerings.

## Registration Journey

Users sign up through a guided, multi-step process. The journey splits based on the type of user:

- Business registration — tailored steps for companies and organisations.

- Creative professional registration — tailored steps for individual practitioners.

The system saves progress automatically, so users can leave and return without losing any information.

## Subscription & Offerings Browser

A dedicated section lets users browse, search, and explore the range of service packages Deagensie offers. Each offering has its own detail page, and the browser supports pagination for navigating a large catalogue.

## Other Content Areas

The site also includes supporting sections (such as a blog and informational pages) that can be populated and updated as content becomes available.

# 3.  Hosting & Deployment

The website is deployed and hosted on Netlify. Key benefits of this setup:

- Automatic publishing — code updates can be pushed live quickly once approved.

- Global content delivery — fast load times for visitors regardless of location.

- Preview deployments — changes can be reviewed on a private staging URL before going live.

The backend data layer (which powers the registration flows and offerings browser) is hosted separately on Render, maintained by the backend developer.

# 4.  Design & API References

| Resource | Link | Purpose |
| --- | --- | --- |
| Figma Design Files | https://www.figma.com/design/gurA2yOY1SRmvbHq4N7YzN/Deagensie?m=auto&t=h4jpS2wPZ0CnPl6f-1 | Visual designs and assets |
| Backend API | https://deagensie-backend-z842.onrender.com/api | Live data endpoint |
| API Documentation | https://deagensie-backend-z842.onrender.com/api-docs | Technical API reference |

# 5.  Team Contacts

| Role | Name | Email |
| --- | --- | --- |
| Developer / Author | Emmanuel Adeyeye | — |
| Designer | Gift | giftolungwe@gmail.com |
| Backend Developer | Anthony | anthonyolori123@gmail.com |
| Project Owner | Bright | naetconsulting@gmail.com |

# 6.  Current Status

The core website is functionally complete. The following items remain outstanding before go-live:

| Item | Status |
| --- | --- |
| Core pages and features built and working end-to-end | Complete |
| Registration flows (business and creative) operational | Complete |
| Offerings browser with search and pagination | Complete |
| Final images needed for some pages | In Progress |
| Internal navigation links require final verification | In Progress |
| End-to-end review after all content is in place | Pending |
| Final Netlify deployment and live build sign-off | Pending |

# 7.  Next Steps for Stakeholders

- Provide or approve final images for pages that currently have placeholders.

- Confirm all navigation links point to the correct pages (requires final content to be in place).

- Review offerings and subscription listings for accuracy of descriptions and pricing.

- Walk through the full registration journey (both business and creative paths) to sign off on the user experience.

- Approve the final Netlify deployment so the live site reflects the completed build.

- Confirm post-launch contacts and escalation paths.

# 8.  Handover Notes

Registration progress is saved. If a user partially completes registration, their progress is stored in their browser so they can resume. This is intentional and should not be removed without careful consideration.

Content updates are straightforward. Text, images, and page content can be updated in the designated content areas of the codebase, without touching core functionality.

Hosting is on Netlify. Any deployment or environment questions should be checked against the Netlify project settings first.

Environment configuration. The project needs a local environment configuration file (not stored publicly for security). A template is included in the repository; any developer setting up the project locally should create this file from that template.

End of document  |  deagensie.com — May 21, 2026